WAMU

Unified Master Project Plan

Transaction-first execution + social relationships + local economic network

Version 3.0 • September 2026

# 1. Executive Decision

The revised Wamu project plan and the broader Wamu master vision can be combined. The recommended product strategy is not to discard either document, but to separate the product into a transaction core and relationship/discovery layers.

The transaction-first plan should remain the execution backbone because it gives Wamu a measurable reason to exist from the first production release: Discover → Chat → Buy → Pay → Deliver → Review.

The social/chat/community vision should remain the long-term network layer. It should be introduced progressively, beginning with transactional business chat and expanding into general relationships and communities once the commerce loop is stable.

This creates one coherent product: Wamu is a social-economic network whose core engine is trusted local commerce.

# 2. Reconciled Wamu Positioning

| Layer | Wamu purpose | Launch timing |
| --- | --- | --- |
| Transaction core | Orders, payments, delivery, merchant operations | MVP |
| Transactional chat | Customer ↔ merchant and order conversations | MVP / Phase 2 |
| Social relationships | Friends, relatives, follows, sharing | After commerce validation |
| Communities | Family, church, school, neighborhood, professional groups | After core retention |
| Short-video discovery | Business/product/service discovery | After transaction loop |
| Mobility | Passenger rides using the rider network | After delivery operations |
| Business intelligence | Analytics and AI decision support | After meaningful transaction data |
| B2B economy | Supplier and wholesale commerce | Later |

# 3. Product Vision

Wamu is an Uganda-focused social-commerce and economic network connecting people, communities, businesses, products, payments, delivery and mobility.

The long-term journey is:

Connect → Communicate → Discover → Trust → Transact → Deliver → Repeat → Grow

The first production loop is intentionally smaller:

Discover → Chat → Buy → Pay → Deliver → Review

# 4. Why the Two Plans Fit Together

| Existing revised project plan | Broader master vision | Adjustment |
| --- | --- | --- |
| Transaction-first | Social-economic network | Keep transaction-first as execution strategy |
| Business chat | General chat | Launch business/order chat first; expand later |
| Short video later | Short video as discovery engine | Keep later; make it commerce-linked |
| Delivery | Economic ecosystem | Keep delivery as a core operational pillar |
| Passenger mobility | Rider ecosystem | Reuse verified rider infrastructure later |
| Business analytics | AI business intelligence | Start basic; expand after data exists |
| B2B later | Economic network | Add only after B2C operations are reliable |

# 5. The Critical Change: Chat

The project plan is correct to avoid launching a WhatsApp clone. However, chat should not be removed from the product vision. It should be split into two capabilities.

## 5.1 Transactional chat — early

Customer ↔ merchant chat.

Order-linked conversations.

Product cards shared inside chat.

Delivery status updates in the order conversation.

Customer support conversations.

Receipts/order references inside relevant conversations.

## 5.2 Social chat — later

Friend-to-friend messaging.

Family and friend groups.

Communities.

Voice notes and richer media.

Status/stories.

Social sharing between relationships.

This resolves the apparent conflict: Wamu does not need general chat to prove its first value proposition, but chat remains a strategic pillar for the eventual social-economic network.

# 6. Core MVP

| Area | MVP requirement | Priority |
| --- | --- | --- |
| Identity | Phone OTP, account, session/device security | P0 |
| Customer | Nearby merchants, categories, product/service detail | P0 |
| Merchant | Onboarding, verification, profile, catalog | P0 |
| Transactional chat | Customer ↔ merchant/order conversation | P0 |
| Orders | Create, accept/reject, processing, ready, delivered/cancelled | P0 |
| Payments | MTN MoMo, Airtel Money, cash where operationally appropriate | P0 |
| Delivery | Request, rider assignment, pickup, tracking, proof of delivery | P0 |
| Ratings | Business/rider/order review | P0 |
| Admin | Verification, disputes, refunds, fraud/content controls | P0 |
| Analytics | Basic sales/order/merchant metrics | P1 |
| General social chat | Friends/groups | Later |
| Short-video feed | Vertical business discovery | Later |

# 7. Kampala Beachhead

Start in Kampala with food and groceries because they provide frequent purchases, clear delivery needs, relatively understandable catalogs and measurable repeat behavior.

Do not interpret this as a permanent restriction. It is a controlled learning environment.

Phase 0: 10 merchants, approximately 20 riders, manual dispatch.

Phase 1: production commerce and delivery MVP.

Prove repeat orders, payment success, delivery reliability and merchant retention.

Expand categories only when the operational loop is stable.

Then introduce broader social and discovery features.

# 8. Unified Roadmap

| Phase | Indicative timing | Main scope | Gate to continue |
| --- | --- | --- | --- |
| 0. Concierge | Weeks 0–6 | 10 merchants, 20 riders, manual dispatch, real orders | Repeat demand and delivery feasibility |
| 1. Commerce + Delivery | Months 2–5 | Customer/merchant/rider apps, orders, payments, delivery | Reliable completed transaction loop |
| 2. Transactional Chat | Months 5–8 | Business chat, order chat, product sharing | Businesses actively using Wamu conversations |
| 3. Discover | Months 8–11 | Business videos, vertical feed, follows, comments, direct buy | Discovery produces measurable commercial intent |
| 4. Social Relationships | After core retention | Friends, sharing, groups, communities | Meaningful social retention without harming commerce |
| 5. Passenger Mobility | Year 2 | Ride requests, matching, navigation, safety | Delivery rider network has sufficient operational maturity |
| 6. Business Intelligence | Year 2+ | Advanced analytics, AI recommendations, personalization | Sufficient quality transaction/event data |
| 7. B2B + Regional | Later | Wholesale, suppliers, regional commerce | Domestic platform economics and compliance support expansion |

# 9. Core Economic Flywheel

The combined strategy creates two connected loops.

Commerce loop: Discover → Chat → Buy → Pay → Deliver → Review → Repeat

Social loop: Connect → Chat → Community → Share → Discover → Transact

The loops reinforce each other. Social relationships create discovery and referrals; commerce creates useful reasons to return; business growth attracts more businesses and products.

# 10. Short-Video Strategy

Short video should not be built as a general entertainment clone. The primary content model is shoppable/local discovery.

Business/product/service videos.

Captions, descriptions and hashtags.

Business/product/service link.

Like, comment, share, save and follow.

Nearby/category discovery.

Direct Buy, Chat or View Business action.

Attribution from video impression → product view → chat → order.

# 11. Communities Strategy

Communities become important after Wamu has a reliable commerce and communication foundation.

Family and friends.

Church and faith communities.

School/alumni groups.

Neighborhood communities.

Professional communities.

Buying groups.

Business/supplier communities.

Communities should have clear moderation, privacy, membership and reporting controls. Their purpose is not to force commerce into every conversation; commerce should appear when it is genuinely relevant.

# 12. Delivery & Rider Network

The rider system in the revised plan should become shared infrastructure for delivery first and passenger mobility later.

Rider identity and document verification.

Availability and service area.

Simple explainable matching.

Maps/routing abstraction.

Backend fare calculation.

Pickup/drop-off state machine.

Live operational tracking.

Proof of delivery.

Ratings, disputes and safety escalation.

# 13. Passenger Mobility — Later

Passenger rides should reuse the rider network rather than be treated as a separate company inside the app.

Pickup and destination.

Fare estimate.

Rider matching.

Trip state machine.

Navigation.

Live tracking.

Payment.

Passenger/rider ratings.

Share Trip, report problem and emergency assistance.

# 14. Revenue Model

| Revenue stream | Mechanism | Recommended stage |
| --- | --- | --- |
| Business subscriptions | Premium business tools and analytics | After business value is proven |
| Transaction/service fee | Small fee on eligible completed commerce | Early commerce stage |
| Delivery/service margin | Platform share of eligible delivery economics | After delivery unit economics are proven |
| Sponsored discovery | Clearly labeled business promotion | After audience scale |
| Premium analytics | Advanced business intelligence | Later |
| B2B service fee | Wholesale/supplier transactions | Later |
| Partner/referral revenue | Regulated third-party services where lawful | Later and compliance-dependent |

Consumer access should generally remain free. Wamu should monetize the measurable value it creates for businesses and transactions rather than charging users simply for communication.

# 15. Technical Architecture — Keep the Existing Direction

The revised project plan's modular-monolith architecture is appropriate for the current stage and should be retained.

| Component | Recommended choice |
| --- | --- |
| Mobile | Flutter, Android-first |
| Backend | Python + FastAPI |
| Database | PostgreSQL |
| ORM/migrations | SQLAlchemy 2.x + Alembic |
| Validation | Pydantic v2 |
| Cache/queue | Redis |
| Real-time | WebSockets for relevant live features |
| Media | S3-compatible object storage + CDN |
| Push | Firebase Cloud Messaging |
| Maps | Google Maps behind a Location Service abstraction |
| Payments | Provider abstraction for MTN MoMo, Airtel Money and eligible card provider |
| Deployment | Docker, Nginx, CI/CD |
| Monitoring | Sentry + Prometheus/Grafana |
| Architecture | Modular monolith initially; no Kubernetes unless scale justifies it |

Do not prematurely split Wamu into microservices. Use bounded modules and clean interfaces so extraction is possible later.

# 16. Recommended Backend Modules

Identity & Access

Users & Relationships

Businesses

Catalog

Orders

Payments

Delivery

Notifications

Transactional Messaging

Communities

Content/Discovery

Recommendations

Mobility

Analytics

Trust & Safety

Admin/Audit

# 17. Database Evolution

| Now | Later |
| --- | --- |
| users, profiles, devices, sessions, otp_challenges | friendships/follows |
| businesses, business_profiles, categories | communities, groups |
| products, services | business_videos, hashtags |
| orders, order_items | video views/watch events/recommendation events |
| payments, payment_events | conversations/messages/reactions |
| rider_profiles, verifications, vehicles | statuses/stories |
| delivery_requests, delivery_events | ride_requests, ride_trips, trip_locations |
| reviews/ratings | user interest profiles |

The schema should be designed so future modules can be added without rewriting the MVP's core transaction entities.

# 18. Critical State Machines

## 18.1 Order

PENDING → CONFIRMED → PROCESSING → READY → OUT_FOR_DELIVERY → DELIVERED

Cancellation: PENDING/CONFIRMED → CANCELLED. Refunds must be handled through explicit backend-controlled states and payment reconciliation.

## 18.2 Delivery

REQUESTED → RIDER_ASSIGNED → ACCEPTED → GOING_TO_PICKUP → PRODUCT_COLLECTED → IN_TRANSIT → DELIVERED

## 18.3 Rider verification

DRAFT → SUBMITTED → UNDER_REVIEW → APPROVED/REJECTED → RESUBMIT or SUSPENDED/EXPIRED

Clients must never be trusted to declare payments successful, orders delivered or verification approved.

# 19. Security, Privacy & Compliance

Never store raw OTPs or log authentication secrets.

Hash refresh tokens and secure sessions.

Use strict authorization and role-based access.

Keep verification documents private and access-controlled.

Encrypt sensitive information appropriately.

Use idempotency for payments and critical order operations.

Verify payment webhooks cryptographically where supported.

Maintain audit logs.

Apply rate limiting and anti-abuse controls.

Validate uploaded media.

Minimize retained location history.

Implement block, report, moderation and dispute workflows.

Review Uganda's data protection, payments, consumer, tax, communications and transport requirements before launching regulated capabilities.

# 20. Metrics — Change the North Star Slightly

The existing project plan uses completed deliveries per day as the North Star. That is useful for the delivery MVP, but it is too narrow for the eventual Wamu platform.

| Stage | Primary operating metric |
| --- | --- |
| Concierge/MVP | Completed deliveries per day + order completion rate |
| Commerce growth | Completed orders + repeat purchase rate |
| Transactional chat | Merchant conversations that lead to qualified enquiries/orders |
| Discovery | Product/business discovery events that lead to business actions |
| Social expansion | Retained active relationships/communities plus commerce activity |
| Full platform | Completed useful transactions and economic activity facilitated by Wamu |

Maintain the delivery metric during the delivery phase, but evolve the platform-level North Star toward useful economic activity rather than raw time spent in the app.

# 21. Business Impact Metrics

Active businesses.

Business activation rate.

Completed orders.

Transaction value facilitated.

Repeat purchase rate.

Merchant retention.

Customer retention.

Delivery completion rate.

Payment success rate.

Rider utilization and completed deliveries.

Revenue per active business.

Business revenue attributable to Wamu where measurement is possible.

Customer acquisition cost versus lifetime value.

# 22. Go-to-Market

Launch narrow and operationally dense.

Kampala first.

Food and groceries first.

Recruit a controlled merchant cohort.

Recruit and verify a controlled rider cohort.

Offer free merchant onboarding during the pilot.

Manually support early orders and disputes.

Measure repeat transactions before expanding.

Use referral and merchant-led customer acquisition.

Expand categories only after the operational loop is reliable.

# 23. What Not to Build Yet

A general-purpose WhatsApp replacement.

A general entertainment TikTok clone.

Nationwide delivery from day one.

Passenger mobility before delivery operations are mature.

Complex machine-learning recommendations before sufficient data.

A full financial-services product.

Microservices/Kubernetes infrastructure without an operational need.

# 24. Final Architecture of the Product

Wamu Account

Social identity and relationships

Transactional identity

Business capability

Rider capability

A single identity can progressively gain verified capabilities. This supports the long-term vision without forcing every user to become a merchant or rider.

# 25. Final Product Map

| Pillar | User reason to return | Economic value |
| --- | --- | --- |
| Chat & relationships | Talk to people | Creates network and referrals |
| Communities | Belong and collaborate | Creates trusted local networks |
| Discovery | Find useful businesses/products | Creates demand |
| Commerce | Buy/sell conveniently | Creates transactions |
| Delivery | Receive/send goods | Creates logistics activity |
| Mobility | Move around the city | Uses rider network more efficiently |
| Business intelligence | Understand and grow the business | Improves productivity |
| B2B | Source and sell to businesses | Supports supply-chain efficiency |

# 26. Final Recommendation

The uploaded revised project should not be discarded. It should become the execution core of this unified Wamu plan.

The strongest reconciliation is:

Keep transaction-first MVP.

Keep business/order chat in the MVP because it directly supports transactions.

Delay general social chat until the commerce loop is proven.

Keep communities as a later retention/network layer.

Keep short video as a later commerce-focused discovery engine.

Keep the rider network for delivery first and passenger mobility later.

Keep the existing FastAPI/PostgreSQL/Redis/modular-monolith architecture.

Use business data and transaction history to introduce advanced analytics and AI later.

Expand into B2B and regional commerce only after domestic operations are reliable.

This gives Wamu a coherent identity: not a collection of copied apps, but a platform where social relationships and local economic activity reinforce one another.

# 27. One-Sentence Product Definition

Wamu is a social-economic network that helps people connect and communicate, discover local businesses, transact safely, receive goods and services, and helps Ugandan enterprises grow.

# 28. Immediate Engineering Priorities

Freeze the MVP scope.

Create the PostgreSQL schema and domain boundaries.

Implement authentication and capability-based authorization.

Implement merchant onboarding and catalog.

Implement customer browsing.

Implement transactional merchant chat.

Implement order state machine.

Integrate one payment provider first, then add the second.

Implement delivery and rider state machines.

Build admin verification/dispute tools.

Instrument all major events for analytics.

Run the concierge pilot before scaling the application.

Use real pilot evidence to decide which social/community features move forward next.